## Slide 1
Project Iterations

## Slide 2: Summary
4 iterations – NOT DEADLINES
Self-assign work each iteration
Graded based on individual contributions, following instructions, and milestones

## Slide 3: Iterate iterate iterate
Two/three week iterations
Repeat… 4 iterations
Plan
Implement
Reflect
This is an Agile-like process.
Refer back to that lecture.

## Slide 4: Each iteration
Plan
  Discuss iteration goals with team.
  Graded: Assign issues to each person on GitHub by start of iteration.
Implement
  Implement the assigned tasks. Adapt as needed. Communicate with team frequently.
  Additional tasks will be added by us later.
  Graded: Individual contributions, following instructions, working application, etc.
Reflect
  Think about and discuss how the iteration went.
  Graded: Post on GitHub a bullet point list of what you planned to do, what you did, and what you didn’t do.

## Slide 5: Planning!
Talk to your group
Decide what needs to be done over 2-3 weeks
Big picture: Is this 1/4th of the project?
Break up work into small tasks
Tasks should describe functionality, not code
Assign tasks to individuals
3-6 tasks per person is a rough estimate
I’ll give you some class time to meet
No, 3 minor bugs or tiny “features” doesn’t count!

## Slide 6: Example!
Connect the create account page to the db
Implement the backend functionality for logging
Update each page to display user info after they login
Fix bug that occurs when user logins for first time
Bad example: I will use Foobar class in Xyz class
This iteration, I will…
Too small
Describes code, not functionality

## Slide 7: Be descriptive!
Describe functionality, not code
Give details and examples
I should be able to understand every task

## Slide 8: Tracking Tasks
Use GitHub’s Issue feature
Helps team keep track
Graded based on this!!!
No issues? Zero 
Assign it!
Iteration #

## Slide 9: Link commits to issues!
Use the issue # in the commit message
  E.g., “Adds the button for #15”
  Can link multiple commits to the issue
With last commit, close it
  E.g., ”Implements user login. Fixes #15”

## Slide 10: Link commits to issues!

## Slide 11: Prep for first iteration
Starts next Thursday, September 16th
Have issues created and assigned by end of 15th
Teams should be settled by this weekend
  If you did team PR you should have a repo now
  Otherwise we will be assigning you to random teams

## Slide 12: First iteration!
3 weeks instead of 2
First week is “practice” – we will give feedback and a grade (that won’t count)
The following 2 weeks are graded as normal
Expect it to not go according to plans; adapt!
Adjust your tasks as needed

## Slide 13: Expectations and grades
Create several issues
  Assign them and set the milestone
  Link commits
Work incrementally and frequently
  Iterations are NOT deadlines
  Commit every 3-4 days using the right GitHub account
  Heavily penalized for committing [mostly] at the end
  Later we will assign additional tasks (e.g., code reviewing and unit tests)
Output and reflection
  Application should always be runnable from main
  Post your individual reflection by end of iteration

## Slide 14: A note
We will only grade commits that are linked to issues that are assigned to you, closed, and have the iteration set.

## Slide 15: Demo Days
Unsure if we can do Demo Days
We will figure it out later…


## Slide 16: My advice
Meet with your group! Setup a group chat
Create issues for all basic features of your app
Schedule to have them completed by iteration 2
Use iteration 3 & 4 for bugs, final features, polishing
Estimating is hard
MAKE SURE YOUR COMMITS ARE USING YOUR GITHUB ACCOUNT

## Slide 17: Example: Note Taking App
Iteration 1
  Allow simple text input for a single note
  Automatically save/load file to hard drive
Iteration 2
  Support multiple notes
  Support rich text editing (e.g., bold, bullet points, links, images)
  Display list of notes with timestamps
Iteration 3
  Support sharing notes using some web API
  Fancy UI
  Password protection and encryption
Iteration 4
  Label, organize, and search notes
  Spellcheck

## Slide 18: Example: Weather App
Iteration 1
  Use API to fetch weather forecast
  Display 7 forecast as text
Iteration 2
  Set location
  Pretty formatting
  Notifications and popup alerts
Iteration 3
  Detailed forecast view
  Save and switch between locations
  Cache the results
Iteration 4
  Add bad weather days to my calendar
  Gracefully handle internet issues

## Slide 19: Example: Wiki Reader
Iteration 1
  Use API to fetch article contents
  View a hardcoded Wikipedia article
  Text only
Iteration 2
  Visit any article
  Follow links to other articles
  Show images
Iteration 3
  Pretty formatting
  Show tables
  Search for articles
  Search within article
Iteration 4
  See outline and navigate to sections
  Cache pages

## Slide 20: More info…
On the course website…
  Project Details document
  Iteration Guide document
  Iteration Grading Rubric (by next week)

## Slide 21: Have fun!